NUS Technology

Configuration Management Plan

Created by:	Binh Nguyen-Thanh
Effective date:	July 23, 2013
Version:	0.1

CM

This document contains confidential and proprietary information which may not disclosed without prior written consent from NUS Technology Ltd..

Document Control
Version	Change description	Changed by	Date
0.1	Creation	Binh Nguyen-Thanh	July 23, 2013

Table of Contents

# Introduction
## Purpose
The purpose of this document is to define the configuration procedures and configuration environment by creating, maintaining and archiving work products and project data for NUS Technology.
## Scope
This document describes the Configuration Managements of the NUS Technology company.
## Terms and Abbreviations
The typical abbreviations used:
- NUS: NUS Technology
- PM: Project Manager
- DC: Development Center
- SVN: Subversion
- HR: Human Resource
- DC: Development Center
- BA: Business Analysis
- BD: Business Development
- CM: Configuration Management
- OA: Office Administration
- SM: Sales Marketing
- QC: Quality Control
- Tech: Technology
- SRS: Software Requirements Specification
- SAD: Software Architecture Design
# Configuration Identification
## Configuration Items
Project data consists of Configuration Items and Non-Configuration Items.
A Configuration Item (CI) is a unique identifiable work product that is considered as critical to defining properties of the final work product of projects. Work products that may be placed under configuration management
- Project Charter
- Project plans
- Requirement documents
- Analysis and design documents
- Source code
- Testing documents (Test Plan, Test Cases...)
- Technical support documents
- And all remaining work products that must satisfy the following criteria
  - Work products that may be used by two or more groups and shall be changed by regularly
  - Work products that are dependent on each other in that a change in one requires a change in the others
  - Work products that are critical for the project
  - Work products that are delivered to the customer
A non-CI can can take any form (notes, files, customer's data, materials, documents..) that is produced during project life-cycle and can be used as support in any of process area. In NUS Technology, non-CIs can be of the followings
- Materials that come from outside of the project
- Customer data
- Emails, chat logs, informal notes
- Project documents, records that do not need to have formal baseline: meeting minutes, review records. These documents also do not follow any fixed naming rules
Both CIs and non-CIs will be placed under Configuration Management. However there are some minor differences from monitoring and controlling CIs and non-CIs. The details of the differences will be mentioned in the below sections.
## Version Control
The rules mentioned in this section (consisting of document control and naming convention) will be only used for CIs. Non-CIs will not follow these rules.
### Version Control of Documents
The version level is maintained as numeric identifier with two components:
- Version number: the version number is changed when a significant change which impacts the core content of the CIs is committed. The version number is at the left of the decimal.

  Illustration 1: Version control
- Revision number: the revision number is changed when a minor change which doesn't leave impact on the core content of the CIs is needed. The revision number is at the right of the decimal.
### Version Control of Source Code
TBD
## Naming Convention
The following naming conventions shall be used for naming CIs:
For Documents: NUS_[Application_Name/Job_Name/Project_Name/Unit_Title]_[Document_Type]_[CI_Name]_[Current_Version_Number]
- First character of each word must be capitalized
- Underscore character (“_”) must be used as word separator
- The Document name should be started with “NUS” prefix
- [Document_Type] shall be one of the followings: Guideline, Checklist, Template. Other documents types may not be required to follow this rule
- [Current_Version_Number] is to be appended to the end with the period ‘.’ to be replaced by the underscore character ‘_’
- [Application_Name/Job_Name/Project_Name/Unit_Title]
  - Use Application_Name if it comes from Upwork Job project and has a particular application name
  - Use Job_Name if it comes from Upwork Job project and has no particular application name
  - Use Project_Name if it comes from other projects of Delivery
  - Use Unit_Title if it comes from other Unit
- Do not use [Current_Version_Number] for master file
- Some special cases:
  - NDA: NUS_Technology_[Customer_Company/Customer_Name]_NDA
For folders:
- Potential job name in Business Development: [YYYYMMDD]_[Customer_Name]_[Application_Name /Job_Title]
  - YYYYMMDD is the date of first feedback from customer
- Upwork job name in Delivery: [Order_Number]_[Customer_Name]_[Application_Name/Job_Title]
For non-CIs, we do not need to follow the naming conventions above.
For Source Code: refer to Coding Convention documents.
## SVN Master List
Working_Individuals folder is used for team members to store individual materials. Those individual materials must related to the current project/department. They have around 10MB limit per file.
Some documents include images. Those images were created by some tools and have source files. They will be stored next to the documents in a folder.
For more details, refer: NUS_CM_SVN_Master_List file

## FTP Master List
There is a FTP for storing all materials that should not be duplicated as the ones on SVN. Such as
- Big data of a project
- Sharing data: images, software
- ...
## Portal Master List
There is a Portal (use SVN service) for storing all materials that need to be announce to Staff. Each department have a folder for storing their published materials.
- CM plan of company
- Attendance reports
- Staff list
- Ground rules
- ...
## Access Control
TBD
## Define Backup Procedure
TBD
## Define Archival Procedure
TBD
# Monitor & Audit Configuration Status
TBD